OPENISY COMPOSE

Objective: test whether a cheap predictor can prioritize Malbolge branches or estimate useful size bounds while exact acceptance remains with the canonical VM.

Source: Neural-guided superoptimization in Ethereum, https://fis.uni-bamberg.de/handle/uniba/110288

Evidence floor: Autobolge exhaustive len-10 result remains unchanged. Any pruning must explicitly account for lost completeness.

Hypothesis: advisory prediction reduces time/VM evaluations; conservative mode preserves observed hit quality on the benchmark.

Falsification: no speedup, lost valid hits, bounds exclude optimal candidates, or correctness becomes predictor-dependent.

Boundary: finite benchmark. Predictor advisory unless pruning is separately justified.

Target: scheduler, branch priority, size-bound estimator.

Roles: Researcher defines loss metrics; Librarian discovers training evidence; Coder isolates predictor; Devil's Advocate hunts false negatives; Historian records excluded/deprioritized cases.

Plan: begin with priority only, no pruning; establish baseline; measure ranking utility; only then test bounded mode separately with explicit loss metric.

Artifacts: feature schema, predictor/heuristic, calibration, rankings, receipts, false-negative analysis.

Gates: no completeness claim from empirical success; VM validates hits; speedup and loss reported separately.

Stop: unauditable false negatives or unclear training provenance.

Rollback: predictor disabled by default until demonstrated.

Provenance: publication, dataset hashes, model/heuristic version, seed, hardware, VM/solver version, originating compose.