OPENISY COMPOSE — DUAL-CELL QUINE KERNEL

Objective

Test the tracer-derived dual-cell idea as a bounded synthesis hypothesis rather than mutating/compressing the existing Lutter quine.

Evidence floor to preserve

DEMONSTRATED: Lutter raw baseline 59,852 bytes = 59,032 printable/code bytes + 820 newlines; HALT at 69,547,437 steps; two equal 29,516-byte regions observed; prior structural factorization attempts did not preserve the quine. Earlier tracer evidence associated d=29454 with 59,032 output events and d=29282 with 820 newline events.

NOT_DEMONSTRATED: a <=512-byte true quine; that those two locations constitute a reusable minimal architecture.

Hypothesis

The two tracer-heavy d locations expose a reusable semantic mechanism that gives a dual-cell-constrained synthesizer measurable advantage in finding exact self-output kernels.

Falsification

Within a predeclared bounded grammar/state budget, exhaustive search finds no exact self-output candidate, or matched unconstrained/randomized controls show no advantage. This falsifies only the bounded formulation, not all <=512-byte quines.

Workload boundary

Bounded kernel synthesis at 32/64/128 bytes first. Not shortest-quine proof, not whole-Lutter compression, not general Malbolge synthesis.

Role composition

Librarian: locate canonical quine, tracer, hashes and current verifier paths.

Researcher: freeze grammar, controls and falsification.

Planner: persist milestone .md.

Coder: implement minimal synthesizer/harness.

Devil's Advocate: test whether dual-cell constraint actually adds signal.

Historian: retain all failed candidates/search receipts.

Constraints

Reproduce baseline tracer metrics before synthesis. Discover current tracer/verifier paths; earlier names bootstraptrace.py and find_outs.py are hints only. Never silently normalize source bytes/newlines.

Plan

1. Reproduce canonical hashes/lengths and 69,547,437-step trace.

2. Confirm the two recorded d-location event counts.

3. Define semantic grammar and matched control grammar.

4. Search 32, then 64, then 128 bytes under frozen budgets.

5. Independently verify every hit.

6. Expand bounds only with demonstrated signal.

Concrete tests

Exact current commands are NOT_DEMONSTRATED until repo discovery. Verification must include byte-for-byte output==source.

Expected artifacts

canonical provenance receipt; tracer receipt; grammar spec; search manifests; candidate files; independent verification receipts; negative-result ledger.

Verification gates

source SHA-256; output SHA-256; output==source; halt reason; step count; terminal machine state; agreement of independent verifier(s).

Stop conditions

Stop on baseline mismatch, ambiguous newline normalization, verifier disagreement, budget drift, or evidence that the constraint leaks target bytes.

Rollback

Keep synthesizer/harness additive and isolated; do not alter canonical quine or tracer evidence.

Provenance

Record commit IDs, canonical source hash, interpreter/verifier versions, grammar version, seed/budget and every candidate/result.