OPENISY COMPOSE — RELATIONAL SOLVER ABLATION

Objective

Measure whether existing relational/semantic guidance improves small fixed Malbolge synthesis workloads versus the current search baseline under equal budgets.

Evidence floor to preserve

DEMONSTRATED: relational catalog size 299,593; automatic ub and ubs synthesis exists; current recorded blocker: not yet a complete state-machine compiler. Existing tooling includes evaluator/search and Autobolge/Walbolge-style verification paths in prior research state.

NOT_DEMONSTRATED: global optimizer optimality; complete state-machine compilation; actual Lou Scheffer constraint integration.

Hypothesis

Relational/semantic guidance using the catalog and ub/ubs synthesis improves at least one predeclared primary metric—verified success rate, best verified length, or evaluator calls-to-first-hit—without degrading verification correctness.

Falsification

Across frozen targets, seeds and equal evaluator-call budgets, there is no reproducible primary-metric improvement. Any optimizer hit that fails independent verification counts as failure.

Workload boundary

Small fixed-output synthesis benchmarks only. Do not claim “solves Malbolge,” global optimality, or general compiler completeness.

Role composition

Librarian: discover current solver/search/verifier entry points and prior receipts.

Researcher: freeze benchmark matrix, seeds, budgets and metrics.

Planner: persist milestone .md.

Coder: add only the comparison harness/minimal strategy wiring.

Devil's Advocate: check budget equality, cherry-picking, verifier independence and metric gaming.

Historian: preserve every run including failures.

Constraints

No broad solver rewrite. No Lou Scheffer claim until actual constraints are encoded, sourced and ablated. Do not invent current commands; discover them.

Plan

1. Inventory current solver/search strategies and verifier paths.

2. Freeze 2–3 tiny targets, seeds and evaluator-call budget.

3. Run existing baseline.

4. Run relational/semantic strategy under identical budget.

5. Cross-verify all hits.

6. Compare primary metrics and retain raw run manifests.

Concrete checks

Current exact commands are NOT_DEMONSTRATED until discovery. Require independent verification for every claimed solution.

Expected artifacts

benchmark manifest; baseline runs; relational runs; candidate programs; verifier receipts; metrics table; verdict.

Verification gates

verified success rate; best verified source length; median evaluator calls to first verified hit; wall time; zero unverified hits counted as success.

Stop conditions

Stop on unequal budgets, nondeterministic benchmark definition, verifier disagreement, or inability to reproduce the recorded 299,593 catalog/ub/ubs tooling.

Rollback

Comparison harness should be additive; preserve existing solver behavior and historical run data.

Provenance

Record repo/commit, strategy versions, target bytes, seeds, budgets, exact commands, verifier versions and hashes of all outputs.