OPENISY COMPOSE

Objective: test whether learned/model-generated candidate proposals improve Malbolge search efficiency without weakening deterministic correctness.

Source: SuperCoder, https://arxiv.org/abs/2505.11480

Evidence floor: Autobolge len-10 exhausted 2^30 candidates in ~10,252.8 s at ~104,727/s with 0 hits. Preserve this exactly. Canonical VM/tracer remains acceptance authority.

Hypothesis: under the same concrete VM-step/evaluation budget, guided proposals reach predefined interesting states or valid targets sooner than uniform/unguided mutation.

Falsification: no meaningful improvement under matched budgets, or gains disappear under deterministic re-verification.

Workload boundary: one bounded Malbolge synthesis/search benchmark. No ISyCo-wide or VM redesign.

Target: candidate proposal/order layer around existing solver/searcher.

Roles: Librarian discovers current repos, paths and baseline commands; Researcher freezes benchmark/controls; Coder makes smallest isolated adapter; Devil's Advocate attacks leakage and oracle bypass; Historian preserves receipts.

Constraints: inspect repo before editing; invent no paths, commands, endpoints or implementation facts; no unrelated refactors; LLM verdict never counts as correctness.

Plan: reproduce small baseline; freeze budget and target; add optional guided ordering; run matched baseline/guided variants; re-verify every hit in canonical VM.

Artifacts: benchmark manifest, raw candidates, VM receipts, timings/evaluation counts, comparison, provenance.

Gates: deterministic re-verification and comparable budgets. Report wall time and VM evaluations/steps.

Stop: oracle disagreement, unbounded resources, unreproducible baseline, or unrelated architecture required.

Rollback: guidance removable without baseline semantic changes.

Provenance: paper, commit/hash, model/provider if used, prompt/config, seed, hardware, VM version, originating compose.