OpenISy Compose — 2026-10-02

Mandatory rule: inspect/discover current repo paths, entry points, tests, VM/tracer interfaces and implementation facts before editing. Never invent paths or commands. Avoid unrelated refactors. Preserve raw receipts/history.

Evidence floor: Autobolge len-10 exhaustive 2^30=1,073,741,824 programs; ~10,252.8 s; ~104,727 programs/s; hits 0. Quine baseline 59,852 bytes (59,032 printable + 820 NL), halt step 69,547,437. H1 dual-cell ≤512 bytes is NOT_DEMONSTRATED.

Objective: Test whether abstract-interpretation bounds can safely prune Malbolge synthesis search.

Source: Mell/Zdancewic/Bastani, arXiv:2602.14717 — A* over sets of programs with abstract upper bounds and provable pruning.

Hypothesis: a small sound abstract domain over partial Malbolge candidates can prune a measurable fraction of bounded search while returning exactly the exhaustive winners/hits.

Falsification: any false prune, missed exhaustive hit/winner, or no meaningful pruning after overhead.

Workload boundary: start far below len-10 in a tractable exhaustive domain. Do not claim len-10 improvement until tested.

Target: existing solver/search layer plus VM/tracer; isolated abstract-analysis prototype; do not alter VM semantics.

Roles: Researcher derives domain; Coder implements; Sentinel cross-checks exhaustive parity; Historian preserves receipts.

Constraints: soundness > speed; deterministic config; heuristic pruning may not be labeled proven.

Minimal plan: discover interfaces; define abstract state/transfer; run exhaustive oracle; run A* abstract search; diff results; measure prune ratio/runtime/memory.

Commands/checks: none asserted until repo inspection.

Artifacts: domain spec, benchmark manifest, exhaustive receipt, guided-search receipt, parity diff, metrics.

Gates: 100% result parity; each prune has machine-readable bound/reason; reproducible run.

Stop: first false prune or semantic mismatch.

Rollback: feature flag/isolated branch; baseline untouched.

Provenance: arXiv:2602.14717; record commits, tool versions and manifests.